Tech debt audit

claude-skills — Task Management app

Prepared for Anand — 15 August 2026

# Executive summary

Goal for this audit: build a prioritized backlog to plan next sprint's refactor work, weighted toward the search API and authentication paths you flagged. Scope covers the full repo — Spring Boot 4.1 backend and React/Vite frontend.

The search API bug you likely had in mind is already fixed and regression-tested (see "What's already solid" below) — it's not on the backlog. The debt that is worth next sprint's time is mostly configuration and process, not business logic: a hardcoded credential fallback committed to git, hardcoded-localhost config that blocks any real deployment, and no CI pipeline running the tests that already exist. All three are cheap fixes with outsized payoff. The larger items — JWT storage/revocation and frontend test coverage — are real but should be scoped as multi-day efforts rather than squeezed into a single sprint alongside feature work.

# Prioritized backlog

Score = (Impact + Risk) x (6 − Effort), each scored 1-5. Higher score = do it sooner.

| Item | Category | Impact | Risk | Effort | Score | Est. effort |
| --- | --- | --- | --- | --- | --- | --- |
| Hardcoded mail credential fallback committed to git | Dependency / Security | 3 | 5 | 2 | 32 | S (~0.5 day) |
| CORS origins & API base URL hardcoded to localhost | Architecture | 4 | 3 | 2 | 28 | S (~1 day) |
| No CI pipeline (tests never run automatically) | Infrastructure | 3 | 3 | 2 | 24 | S (~0.5 day) |
| JWT stored in localStorage; no server-side revocation | Architecture / Security | 3 | 4 | 3 | 21 | L (3-5 days) |
| Bleeding-edge, unpinned major dependency versions | Dependency | 2 | 2 | 1 | 20 | XS (~0.5 day) |
| Zero frontend test coverage | Test | 3 | 3 | 3 | 18 | M (2-3 days) |
| No .env.example / secrets are documented in prose only | Documentation | 2 | 1 | 1 | 15 | XS (~2 hrs) |
| Import job status held only in an in-memory map | Architecture | 2 | 2 | 3 | 12 | M (~2 days) |

# Findings in detail

## 1. Hardcoded mail credential fallback committed to git — score 32

Priority score: 32  (Impact 3, Risk 5, Effort 2)

Why it matters: application.properties ships default values for spring.mail.username and spring.mail.password (andxyz332@gmail.com / pehke7-ferSos-wojxav) so the app "boots clean" but every password-reset email silently 535s. Worse, it normalizes committing credential-shaped strings to source control — the pattern is the debt, independent of whether this particular value is live. This was root cause #2 in the recent error-log triage.

Fix: Drop the :default fallback for both properties so the app fails fast at startup if unset, rather than booting and failing silently on every reset request. Generate a real Gmail App Password, inject via MAIL_USERNAME / MAIL_PASSWORD env vars only, and run git log -p on application.properties to confirm the fallback value was never a live credential before treating it as low-severity.

Files: src/main/resources/application.properties (lines 30-31)

## 2. CORS origins and API base URL hardcoded to localhost — score 28

Priority score: 28  (Impact 4, Risk 3, Effort 2)

Why it matters: http://localhost:5173 is duplicated across six @CrossOrigin annotations, the CorsConfigurationSource bean, and app.frontend.base-url; the frontend mirrors it with a hardcoded API_BASE_URL constant. None of it is environment-driven, so the app cannot be pointed at a staging or production origin without a code change in eight places. This is the single largest blocker to shipping past local dev.

Fix: Delete the per-controller @CrossOrigin annotations (the global CorsConfigurationSource bean already covers this) and source allowed origins from a property, e.g. app.cors.allowed-origins, read per environment. On the frontend, read API_BASE_URL from a Vite env variable (import.meta.env.VITE_API_BASE_URL) instead of a literal.

Files: SecurityConfig.java, 6x @CrossOrigin controllers, application.properties, frontend/src/api/client.ts

## 3. No CI pipeline — score 24

Priority score: 24  (Impact 3, Risk 3, Effort 2)

Why it matters: There is no .github/workflows directory, so the existing 17 backend test classes and any future frontend tests never run automatically on push or PR. Regressions can merge silently — this is what makes items 4 and 6 below more urgent than they'd otherwise be.

Fix: Add a workflow that runs mvn test on the backend and npm run build (and npm test once it exists) on the frontend for every PR against main. This is close to pure upside for the effort involved.

Files: (no existing CI config)

## 4. JWT stored in localStorage; no server-side revocation — score 21

Priority score: 21  (Impact 3, Risk 4, Effort 3)

Why it matters: session.ts persists the bearer token in localStorage, which is readable by any script that runs on the page (XSS-exploitable). AuthServiceImpl.logout() is a documented no-op — stateless JWTs can't be revoked, so a stolen or leaked token stays valid for the full 8-hour expiration regardless of client-side logout.

Fix: Move the token to an httpOnly, Secure cookie set by the backend, add CSRF protection since cookies are no longer immune to CSRF the way bearer headers are, and consider a short-lived access token plus a revocable refresh token (or a server-side denylist) so logout actually invalidates the session.

Files: frontend/src/auth/session.ts, AuthServiceImpl.java, SecurityConfig.java

## 5. Bleeding-edge, unpinned major dependency versions — score 20

Priority score: 20  (Impact 2, Risk 2, Effort 1)

Why it matters: Spring Boot 4.1.0, React 19.2.8, Vite 8.2.0, and TypeScript ~6.0.2 are all very recent major versions. That's not inherently wrong, but nothing in the repo records a decision to track bleeding-edge releases, so upgrades likely happened by default rather than by choice — and recent majors carry thinner community support and a higher chance of breaking changes landing unreviewed.

Fix: Confirm each major version is the one you intend to be on (not just whatever npm/Maven resolved), pin exact versions rather than ^-ranges for the frontend, and write a one-line note on your upgrade policy (e.g. "track latest stable, review majors quarterly") so this is a decision, not a default.

Files: pom.xml, frontend/package.json

## 6. Zero frontend test coverage — score 18

Priority score: 18  (Impact 3, Risk 3, Effort 3)

Why it matters: frontend/package.json has no test runner, and there isn't a single *.test.* or *.spec.* file under frontend/src. Auth, session expiry, and search/filter logic all live in the frontend with no safety net — notably, the recent search API bug was only ever caught server-side.

Fix: Add Vitest + React Testing Library (both drop in cleanly with Vite). Start with the highest-value surfaces: AuthContext/session.ts (token expiry, the 401-clears-session flow) and TaskList's search/filter interaction, then wire it into the new CI workflow from item 3.

Files: frontend/src/** (no test files exist)

## 7. No .env.example / secrets documented in prose only — score 15

Priority score: 15  (Impact 2, Risk 1, Effort 1)

Why it matters: README.md documents DB_PASSWORD and JWT_SECRET in a table, which is better than nothing, but there's no machine-readable .env.example, so a new contributor has to read prose to discover every required variable (also MAIL_USERNAME, MAIL_PASSWORD once item 1 is fixed).

Fix: Add a .env.example listing every variable the app reads, with placeholder values and one-line comments. Cheap, and it becomes the single source of truth as more env vars get added.

Files: (no .env.example present)

## 8. Import job status held only in an in-memory map — score 12

Priority score: 12  (Impact 2, Risk 2, Effort 3)

Why it matters: TaskImportExportServiceImpl tracks async import jobs in a plain ConcurrentHashMap<String, ImportJob>. Status is lost on restart and won't be visible from a second instance — fine for today's single-instance deployment, but it'll resurface as a confusing bug the moment this scales out or redeploys mid-import.

Fix: Not urgent — flagging so it's a deliberate choice rather than a surprise later. When it matters, persist job state to a table or a shared cache (Redis) instead of process memory.

Files: TaskImportExportServiceImpl.java, ImportJob.java

# Phased remediation plan

Sequenced so each phase can run alongside normal feature work rather than as a dedicated cleanup sprint.

## Phase 1 — next sprint (quick wins, ~2-3 days total)

| Effort | Action | Owner note |
| --- | --- | --- |
| XS | Remove the hardcoded mail credential fallback in application.properties; fail fast if MAIL_USERNAME/MAIL_PASSWORD are unset. | Backend |
| S | Externalize CORS origins and the frontend API base URL to env-driven config; delete the redundant per-controller @CrossOrigin annotations. | Backend + Frontend |
| S | Add a GitHub Actions workflow running mvn test and npm run build on every PR. | DevOps |
| XS | Add a .env.example covering every required variable. | Backend |
| XS | Confirm and pin the major dependency versions (Spring Boot 4.1, React 19.2, Vite 8, TS 6) rather than leaving them on floating ranges. | Backend + Frontend |

## Phase 2 — following sprint (~1 week total)

| Effort | Action | Owner note |
| --- | --- | --- |
| M | Stand up Vitest + React Testing Library; cover session/token-expiry logic and the task search/filter flow first. | Frontend |
| S | Audit git history for the mail credential; rotate if there's any chance it was ever a live value. | Backend + Security |
| M | Wire the new frontend tests into the Phase 1 CI workflow. | DevOps |

## Phase 3 — when scaling/hardening becomes a priority

| Effort | Action | Owner note |
| --- | --- | --- |
| L | Move JWT storage to an httpOnly cookie with CSRF protection; add real server-side session revocation for logout. | Backend + Frontend |
| M | Persist import job status (DB table or Redis) instead of an in-memory map, ahead of any multi-instance deployment. | Backend |

# What's already solid

Worth naming so the backlog above doesn't read as the whole picture:

- Search API routing bug (search matched by the numeric /{id} handler) is already fixed in TaskController.java (commit a2cc8d4), with a regression test in TaskControllerTest.java — no further action needed here.

- Password reset tokens are SHA-256 hashed at rest, single-use, and a new request invalidates any earlier still-valid token for that user — solid design, not debt.

- The import executor (AsyncConfig) uses a small bounded queue with an explicit rejection policy (503 to the client) instead of letting work pile up unbounded — good defensive design.

- Structured logging is already invested in: request-id correlation filter, audit aspect, performance aspect, and separate error/application/audit log files — this is ahead of where most side projects are.

- Backend test coverage is reasonable: 17 test classes cover controllers, services, and the search repository query directly relevant to the routing bug.